Lab (3)

*Stakeholders:-*

|  |  |
| --- | --- |
| Internal | External |
| Owner | Suppliers |
| Manager | Customers |
| Employee | Society |

=====================================================================

*Budget:-*

*The budget is about 3000$*

=====================================================================

*Risks:-*

Personal ones :

Member is sick.

Group ones :

Less attendance from members of the team.

Others in the project :

Budget, debugs on it, faces some difficulties.

*High-level goals:-*

System objectives:

1. Saving time.

2. Compile as much data as possible .

3. Achieve convenience for the system owner .

4. Work a great deal of orders in a small time .

5 - Make an invoice for each request on the border.

6-Action modification in any application quickly

7 - High profit for the project.

8. Ease of ordering from customer.

9. Manage the project informall.

**Some things are agreedon :-**

*Timing of sprints:*

**Sprint 1**

|  |  |
| --- | --- |
| Features/time | Time of finishing |
| Menu | After 12 days |
| Calculator | After 8 days |

=====================================================================

*Who participate in sprintreview:-*

-product owner

*Who takes the roles:-*

- Awatef Ahmed : Scrum master, Programmer, panel to enter meals.

Donia Ashraf : Programmer, designer, panel constrains an external calculator.

Salma Ahmed : Programmer, designer, panel to calculate the price of meals.

Salma Ibrahim : Programmer, tester, panel convert price to alternative ones.

Sara Ali : Programmer, tester, panel calculate the whole price including tax.

Mariam Shaheed : Programmer, panel to view the receipt and buttons to execute functions.

==========================